PROJECT J.A.R.V.I.S.

Just A Rather Very Intelligent System

UPGRADE PLAN: Cloud Intelligence Edition

From Local Ollama to Multi-Tier Claude API

Dual-Mode UI + Full System Integration

March 2026 | v4.0

Prepared for: Becs

Built with Claude in Cowork Mode

# 1. Executive Summary

Your JARVIS already has a stronger foundation than what ethanplusai showcased on TikTok. The modular architecture, security guards, graceful fallbacks, and memory system you have in place are production-quality. What his build has that yours does not yet is the cloud API brain (Claude for intelligence) and a polished visual interface.

This upgrade plan replaces the local Ollama LLM with a multi-tier Claude API integration (Haiku for cheap tasks, Sonnet for the brain, Opus for complex reasoning), adds a dual-mode UI (holographic cinematic mode plus a practical work dashboard), and integrates Calendar, Email, Apple Notes, and Claude Code spawning. The result will be a more capable, more polished, and more intelligent JARVIS than what is currently on TikTok.

YOUR JARVIS vs. ETHANPLUSAI's JARVIS His: Fish Audio TTS ($11+/mo) ¦ Yours: Kokoro TTS (free, local, near-ElevenLabs quality) His: Single UI mode ¦ Yours: Dual-mode (holographic cinematic + practical work dashboard) His: Single Claude model ¦ Yours: 3-tier model routing (Haiku/Sonnet/Opus) for cost optimization His: No offline fallback ¦ Yours: Ollama as offline/fallback brain His: ~$2/day estimate ¦ Yours: ~$0.50-1.50/day with smarter model routing

# 2. Cost Analysis: Hitting the $2/Day Target

## 2.1 Claude API Pricing (Verified, March 2026)

Source: platform.claude.com/docs/en/about-claude/pricing

| Model | Input / MTok | Output / MTok | Cache Write | Cache Hit |
| --- | --- | --- | --- | --- |
| Haiku 4.5 | $1.00 | $5.00 | $1.25 | $0.10 |
| Sonnet 4.6 | $3.00 | $15.00 | $3.75 | $0.30 |
| Opus 4.6 | $5.00 | $25.00 | $6.25 | $0.50 |

## 2.2 Model Routing Strategy

The key to keeping costs under $2/day is intelligent model routing. Not every interaction needs a powerful model. Voice acknowledgements, simple lookups, and intent classification can use Haiku at a fraction of the cost. Only complex reasoning, multi-step agent tasks, and code generation escalate to Sonnet or Opus.

| Tier | Model | Use Cases | % of Calls | Avg Cost/Call |
| --- | --- | --- | --- | --- |
| Fast | Haiku 4.5 | Voice acks, routing, simple Q&A, summaries | ~70% | $0.002 |
| Brain | Sonnet 4.6 | Agent tasks, tool orchestration, complex chat | ~25% | $0.015 |
| Deep | Opus 4.6 | Multi-step reasoning, code gen, analysis | ~5% | $0.04 |

## 2.3 Daily Cost Projection

| Usage Level | Interactions/Day | Est. Daily Cost | Monthly Cost |
| --- | --- | --- | --- |
| Light | 50 | $0.30 - $0.50 | $9 - $15 |
| Moderate (typical) | 100 | $0.60 - $1.00 | $18 - $30 |
| Heavy | 200 | $1.20 - $1.80 | $36 - $54 |
| Power User | 300+ | $1.80 - $2.50 | $54 - $75 |

With prompt caching enabled (system prompt + conversation history cached at 10% input cost), actual costs drop 20-30% below these estimates. Ethanplusai reports ~$2/day; with our 3-tier routing, you should land at $0.60-1.50/day for typical use.

## 2.4 Total Monthly Budget

| Item | Cost | Notes |
| --- | --- | --- |
| Claude Max subscription | $100/mo | For Claude Code dev + claude.ai usage |
| Claude API credits | $18-55/mo | JARVIS runtime (separate from Max) |
| TTS (Kokoro, local) | $0 | Free, runs on your Mac |
| STT (faster-whisper, local) | $0 | Free, runs on your Mac |
| Electricity | $2-5/mo | Mac running JARVIS services |
| Total new cost beyond Max | $20-60/mo | API credits + electricity |

IMPORTANT: Claude Max vs. Claude API Your $100/mo Claude Max subscription covers claude.ai chat and Claude Code usage. The API (which JARVIS calls programmatically) is billed separately through console.anthropic.com. You load API credits there, and JARVIS draws from that balance. They are two separate billing streams. The good news: with smart model routing, API costs are very manageable ($20-55/mo for typical use).

# 3. Upgraded Architecture

## 3.1 New Technology Stack

| Component | Technology | Role | Cost |
| --- | --- | --- | --- |
| Brain (Fast) | Claude Haiku 4.5 | Intent routing, voice acks, simple Q&A | ~$0.002/call |
| Brain (Main) | Claude Sonnet 4.6 | Agent tasks, tool use, complex chat | ~$0.015/call |
| Brain (Deep) | Claude Opus 4.6 | Complex reasoning, code gen, analysis | ~$0.04/call |
| Brain (Offline) | Ollama (Llama 3.x) | Offline fallback when no internet | FREE |
| Speech-to-Text | faster-whisper (local) | Voice transcription on Apple Silicon | FREE |
| Text-to-Speech | Kokoro TTS (local) | Natural voice output, 82M params | FREE |
| Wake Word | OpenWakeWord | "Hey JARVIS" detection | FREE |
| Memory | ChromaDB | Persistent vector memory | FREE |
| Web Automation | Playwright + httpx | Browser control, page reading | FREE |
| UI (Cinematic) | Three.js + React | Holographic arc reactor interface | FREE |
| UI (Work Mode) | React + Tailwind | Practical chat + voice dashboard | FREE |
| Code Spawning | Claude Code CLI | Spawn coding sessions from JARVIS | Included w/ Max |
| System Integration | AppleScript + EventKit | Calendar, Email, Apple Notes | FREE |

## 3.2 How a Command Flows (Upgraded)

- Wake: You say "Hey JARVIS" (OpenWakeWord, near-zero CPU)

- Listen: Microphone captures speech, faster-whisper transcribes locally (~300ms)

- Route: Haiku classifies intent in ~200ms: simple query, agent task, or deep reasoning

- Think: Routed model (Haiku/Sonnet/Opus) processes with conversation context from ChromaDB

- Act: Agent executor runs tools: browse web, control apps, manage files, read calendar, etc.

- Respond: Streamed response goes to Kokoro TTS for voice AND/OR displayed as text in the UI

- Remember: Conversation saved to ChromaDB for future context

- Display: UI updates via WebSocket (cinematic mode shows animations; work mode shows chat log)

## 3.3 Dual-Mode Interface

This is what sets your build apart. A single toggle switches between two completely different experiences, both connected to the same JARVIS backend.

### Cinematic Mode (Holographic)

- Three.js arc reactor as the centerpiece, with particle effects and glow animations

- Audio-reactive waveform that pulses when JARVIS speaks

- Glassmorphism data panels: time, weather, system stats, active tasks

- Stark Industries boot sequence on startup

- Voice-only interaction (no visible chat log, just the holographic display)

### Work Mode (Practical Dashboard)

- Clean dark theme with a chat panel (full message history, markdown rendering)

- Voice waveform visualizer (compact, in the input bar)

- Tool activity feed: see what JARVIS is doing in real time (file ops, web searches, app control)

- Toggle between voice and text input (type or speak, your choice)

- System status sidebar: model in use, memory stats, active connections

- Responsive layout for iPhone browser access

# 4. Implementation Roadmap

Building on what already exists. Phases 1-3 from the original plan are largely complete. This roadmap picks up from where you are now and adds the cloud intelligence, UI, and integration layers.

## Phase 1: Cloud Brain Upgrade (Sessions 1-2)

Replace the Ollama-only LLM layer with a multi-tier Claude API integration while keeping Ollama as offline fallback.

- Rewrite jarvis/core/llm.py to support multiple backends (Claude API + Ollama fallback)

- Build model router: classify intent with Haiku, route to Sonnet/Opus based on complexity

- Implement prompt caching for system prompt and conversation context (10x input cost reduction)

- Add streaming support for Claude API (token-by-token via SSE)

- Build cost tracking: log tokens used per model per request, daily/monthly totals

- Add .env config for ANTHROPIC_API_KEY and model preferences

- Fix existing bugs: set_volume() wrong variable, listener _followup_start init, DND stub

Deliverable: JARVIS responds with Claude-level intelligence. Voice conversations feel dramatically smarter. Cost dashboard shows per-request and daily totals.

## Phase 2: Dual-Mode UI (Sessions 3-5)

Build both interface modes from scratch. This is the biggest visual differentiator from ethanplusai's build.

- Scaffold Next.js + React project with Tailwind CSS

- Build Work Mode first: chat panel, voice input toggle, tool activity feed, system status sidebar

- Connect to FastAPI backend via WebSocket (reuse existing /ws endpoint)

- Add voice recording in browser (Web Audio API + MediaRecorder)

- Build Cinematic Mode: Three.js scene with arc reactor, particles, glassmorphism panels

- Add audio-reactive waveform (Web Audio API analyzer node)

- Implement Stark Industries boot sequence animation

- Build mode toggle (smooth transition between cinematic and work mode)

- Make responsive for iPhone Safari access on same network

Deliverable: Two polished UI modes. Open in browser, toggle between holographic display and practical work dashboard. Voice and text input both work.

## Phase 3: System Integrations (Sessions 6-7)

Add the integrations that make JARVIS a true daily driver: Calendar, Email, Apple Notes, and Claude Code spawning.

- Build Calendar tool via AppleScript/EventKit: read today's events, create events, set reminders

- Build Email tool via AppleScript + Mail.app: read unread messages, search by sender/subject, draft replies

- Build Apple Notes tool: create new notes, read existing ones, search notes

- Build Claude Code spawning: JARVIS can launch Claude Code sessions to build projects on your behalf

- Register all new tools with the agent executor and add intent patterns

- Add proactive notifications: upcoming meetings, unread email count, weather alerts

Deliverable: "JARVIS, what's on my calendar today?" works. "JARVIS, put that in my notes" works. "JARVIS, spin up a Claude Code session to build me a Flask API" works.

## Phase 4: iPhone + Polish (Sessions 8-9)

- Build Apple Shortcuts integration for Mac-to-iPhone bridge

- Add push notification support via local server

- Performance optimization: reduce end-to-end latency, connection pooling for API calls

- Error handling hardening: retry logic for API failures, graceful degradation to Ollama

- Auto-start on Mac login via launchd daemon

- Add unit and integration tests

- Security hardening: lock down CORS, add API key auth to JARVIS server

Deliverable: Production-ready JARVIS with iPhone access, auto-start, tests, and hardened security. Complete system.

# 5. Files to Create and Modify

Here is exactly what changes in your existing codebase, plus new files to create.

## 5.1 Modified Files (Phase 1)

| File | Changes |
| --- | --- |
| jarvis/core/llm.py | Complete rewrite: multi-backend (Claude API + Ollama), model router, prompt caching, streaming, cost tracking |
| jarvis/core/brain.py | Update to use new LLM layer, add conversation length bounding, improve agent result cleanup |
| jarvis/config/settings.py | Add Claude API config (API key, model names, tier thresholds, cost limits) |
| jarvis/agent/executor.py | Update LLM calls to use new multi-backend layer |
| jarvis/tools/mac_control.py | Fix set_volume() bug, complete toggle_do_not_disturb(), add brightness control |
| jarvis/voice/listener.py | Fix _followup_start initialization in __init__ |
| requirements.txt | Add anthropic SDK package |
| .env (new) | ANTHROPIC_API_KEY, model preferences, cost alert thresholds |

## 5.2 New Files (Phases 2-4)

| File / Directory | Purpose |
| --- | --- |
| jarvis/ui/ | New Next.js + React frontend project |
| ui/components/WorkMode.tsx | Chat panel, voice toggle, tool activity feed |
| ui/components/CinematicMode.tsx | Three.js arc reactor, particles, glassmorphism panels |
| ui/components/VoiceWaveform.tsx | Audio-reactive visualization (Web Audio API) |
| ui/components/BootSequence.tsx | Stark Industries startup animation |
| jarvis/tools/calendar.py | Calendar access via AppleScript/EventKit |
| jarvis/tools/email.py | Email reading/drafting via Mail.app AppleScript |
| jarvis/tools/notes.py | Apple Notes CRUD via AppleScript |
| jarvis/tools/code_spawn.py | Claude Code CLI session launcher |
| jarvis/core/cost_tracker.py | Token usage logging, daily/monthly totals, alerts |
| tests/ | Unit and integration test suite |

# 6. What Makes Your JARVIS Better

A direct comparison against ethanplusai's build and why your version will be superior in every measurable dimension.

| Feature | ethanplusai's JARVIS | Your JARVIS |
| --- | --- | --- |
| Intelligence | Single Claude model (likely Haiku or Sonnet) | 3-tier routing: Haiku + Sonnet + Opus, best model for each task |
| TTS Voice | Fish Audio ($11-75/mo or pay-per-use) | Kokoro TTS (free, local, near-ElevenLabs quality) |
| Offline Mode | No fallback (dead without internet) | Ollama fallback: full functionality offline |
| UI | Single interface (appears to be notes-based) | Dual-mode: cinematic holographic + practical work dashboard |
| Input Modes | Voice only (based on demo) | Voice + text, user toggles per interaction |
| Daily Cost | ~$2/day (his estimate) + Fish Audio | $0.50-1.50/day with smart routing, no TTS cost |
| Security | Unknown (not shown) | Protected paths, blocked commands, safe file ops |
| Memory | Unknown | ChromaDB with semantic search + graceful fallback |
| Code Spawning | Claude Code via Max plan | Same, plus structured project scaffolding |
| Cost Visibility | None visible | Built-in cost tracker: per-request, daily, monthly |

# 7. Immediate Next Steps

To start building Phase 1 right now, you need to do two things:

- Get an Anthropic API key: Go to console.anthropic.com, create an account (or sign in), and generate an API key. Load some credits ($5-10 to start). This is separate from your Claude Max subscription.

- Approve this plan: Confirm you are happy with the approach. I will start rewriting jarvis/core/llm.py with multi-tier Claude API support immediately.

BOTTOM LINE You already have a better-engineered codebase than what is on TikTok. With this upgrade, you add Claude-level intelligence at half the cost, a visual interface that blows his out of the water, and integrations he has not shown (Calendar, Email, Notes). The total new spend is ~$20-60/month in API credits on top of your existing Max plan. Say the word and I start building Phase 1.